## Slide 1: Software Development Life Cycle
Where coding turns into development

## Slide 2: Table of Contents 01 02 03 04
The software development lifecycle.
SDLC
Methodologies
Principles, tools, and practices of development.
Frameworks
Specific implementations of a methodology.

## Slide 3: SDLC
The Software Development Life Cycle is the general process followed by software development. There are different methodologies to achieve this, including Waterfall and Agile.

## Slide 4
1) Gather Requirements
2) Analysis
3) Design
4) Development
5) Testing
6) User Acceptance Testing
7) Release
8) Maintain
SDLC

## Slide 5: SDLC Methodologies
Big Bang
Where most developers begin.
Waterfall
The classic method.
Agile
The modern method.
01
03
02

## Slide 6: Big Bang 01
The Explosive Methodology

## Slide 7: Waterfall 02
The Classic Methodology

## Slide 8
Gather Requirements
Analysis
User Acceptance Testing
Testing
Design
Development
Deploy

## Slide 9: Waterfall Pros Cons
Waterfall makes changes difficult as it always moves forward.
Waterfall excludes the client beyond the initial gather requirements phase.
Waterfall delays testing until completion, leaving potential problems unnoticed until the latter half of a project.
Waterfall features clear, well defined steps.
Waterfall is intuitive and doesn't require specialized knowledge.
Waterfall has a clear and concrete end goal early on.
Waterfall allows for clean transfer of information from step to step.

## Slide 10: Agile 03
The Modern Methodology

## Slide 11
2-3 Months
2-3 Months
Design
Design
Design
Develop
Develop
Develop
Deploy
Deploy
Deploy
Iteration
Iteration
Iteration

## Slide 12: Agile Pros Cons
Agile's increased flexibility can lead to bad behaviours.
Agile requires more knowledge to use properly.
Agile has a lack of predictability.
Agile allows for a team to quickly respond to change.
Agile allows for uncertainty at the beginning.
Agile has faster review cycles compared to Waterfall.
Agile has greater flexibility in releases.

## Slide 13: Agile Frameworks
Kanban
Scrum
eXtreme Programming

## Slide 14: Agile Framework Scrum

## Slide 15
2-4 Weeks
2-4 Weeks
Design
Design
Design
Develop
Develop
Develop
Deploy
Deploy
Deploy
Sprint
Sprint
Sprint

## Slide 16
Daily
Standup
Sprint
Backlog Refinement
Sprint Planning
Review
Retrospective
Product Backlog
Sprint Backlog

## Slide 17: Commitment Team members personally commit to achieving team goals Courage Team members do the right thing and work on tough problems. Focus Concentrate on the work identified for the sprint and the goals of the team. Openness Team members and stakeholders are open about all the work and the challenges the team encounters. Respect Team members respect each other to be capable and independent.
Values
Teams following scrum are expected to learn and explore the following values

## Slide 18: The team must work in an environment where everyone is aware of what issues other team members are running into. Teams surface issues within the organization, often ones that have been there for a long time, that get in the way of the team’s success. Frequent inspection points built into the framework to allow the team an opportunity to reflect on how the process is working. These inspection points include the Daily Scrum meeting and the Sprint Review Meeting. The team constantly investigates how things are going and revises those items that do not seem to make sense.
Principles
The following principles underpin the empirical nature of scrum
Transparency
Inspection
Adaptation

## Slide 19: Roles
Product Owner
Manages the Backlog
Scrum Master
Ensures ceremonies are followed
Development Team
Delivers the product

## Slide 20: Scrum Pros Cons
Scrum lacks firm final deadlines which can result in feature creep.
Scrum requires a strong commitment from the team members, and has added pressure on each member.
Scrum lacks a firm time limit and cost valuations, which can cause uncertainty.
Scrum makes it easier to find and rectify mistakes.
Scrum enforces daily standups which allows you to identify problems quickly.
Scrum allows for constant feedback with short sprints, letting you to adapt to changing client needs and input.
Scrum involves clients throughout, leading to more desired and accurate outcomes.

## Slide 21: Agile Framework Kanban

## Slide 23: Kanban Pros Cons
Kanban boards are easy to become overcomplicated.
Kanban boards if allowed to become outdated cause issues in development.
Kanban lacks a timing element, causing potential issues with project timelines.
Kanban is event-driven instead of timeboxed.
Kanban board can be added to whenever there is capacity.
Kanban allows for specialists, whereas cross-functional teams are optional.
Kanban board is persistent.

## Slide 24: Agile Framework Scrumban

## Slide 25: Agile Framework eXtreme Programming

## Slide 26: User Epics
Identify unique sets of user stories, and combine them into epics.
If multiple user stories/use cases relate to a ‘Manager’ user, then they should be collected into the manager epic.

## Slide 27: Paired Programming
Paired programming is the process of two developers working on a specific piece of code or feature together.
Pilot
The pilot is focused on the immediate needs of the code and is the one who writes it.
Navigator
The navigator should be focused on the bigger picture and how it will fit in the greater project.

## Slide 28: Agile Toolset Story Points & Velocity

## Slide 29: Story Points & Hours
Story points are used to help give us an estimate, determine difficulty, and prioritization of our use cases.
Different groups might use different methods, the important part is that the group collaborates and everyone understands the method used.

## Slide 30: Velocity
Velocity is used hand in hand with story points. Velocity is the number of story points completed in a sprint. By understanding our velocity we can make better long term planning for our project.

## Slide 31: Vocabulary
Let’s review our terminology.
SDLC The software development life cycle is a general overview of the process of software development.
Methodology The overall strategies for software development. Big Bang, Waterfall, and Agile.
Framework Specific implementations of methodologies. Such as Scrum, Kanban, and XP.
Velocity The rate at which your team is able to complete tasks.

## Slide 32: What to Expect
Scrum
Velocity
SDLC
How do you determine your velocity?
What are the different ceremonies in Scrum?
What is the SDLC, and what are the phases in it?